Project Scrum / Report-out

BookExchange - Presentation Support Document

| Recommended presentation length | 10-15 minutes |
| --- | --- |
| Demo environment | Localhost |
| Purpose | Support the in-class scrum update and software demo |

# 1. Presentation Opening

BookExchange is a student-focused used-book marketplace prototype. Our goal is to make it easier for students to browse, post, and manage book listings in a classroom-ready prototype.

# 2. Problem Being Addressed

Students often struggle to resell books efficiently.

Campus alternatives may not give sellers good value.

There is room for a simple, student-centered marketplace workflow.

# 3. What We Built

A localhost prototype rather than a publicly hosted application.

Browsing of available book listings.

Listing details view for individual books.

Book posting workflow for sellers.

My Listings page for viewing personal posts.

Delete functionality for seller-side listing management.

Email-based seller contact.

A partial login component.

# 4. Why Localhost Was Used

We are presenting the software in a localhost setting because the team did not have the budget to pay for hosting or a domain for this deliverable. Localhost allowed us to focus on building working functionality first.

# 5. Out-of-Scope Items

| Out of scope | Reason for exclusion |
| --- | --- |
| Full authentication system | Too large for the current iteration; partial login only. |
| In-app messaging | Email contact was a simpler and workable substitute. |
| Peer rating system | Deferred until after the core workflow was stable. |
| Paid hosting / domain | Not feasible within the team's available budget. |

# 6. Suggested Live Demo Flow

Open the main page and explain the project goal.

Browse current listings.

Open a book details page.

Post a new listing.

Navigate to My Listings.

Delete a listing.

Show how the contact-seller email action works.

Close by highlighting future enhancements.

# 7. Reflection Talking Points

This activity was rewarding because it produced a real working prototype.

The team liked seeing the project move from idea to usable software.

The most difficult part was balancing ambition with time and resource limits.

The team is most proud of completing a coherent marketplace workflow.

We learned that good collaboration includes reducing scope when necessary and communicating trade-offs clearly.

Going forward, we would build future iterations in phases: core workflow first, advanced features second.

# 8. What We Would Like More Help With

Designing and implementing secure authentication.

Planning deployment and hosting options for student projects.

Structuring future database-backed and messaging features.

# 9. Closing Statement

Overall, this prototype demonstrates the essential BookExchange workflow and gives the team a strong foundation for future development. Although several advanced features remain out of scope, the current version is functional, demonstrable, and aligned with the goals of this project stage.